## Slide 1: A Scrum-Agile Development Model
Herein lies the information, details, and principals to take a scrum-agile development approach.

## Slide 2: Building your TEAM
Product Owner
Scrum Master
Software Developer
Tester

## Slide 3: Product Owner
The product owner:
Builds the product backlog
Communicates with the client to gauge their needs.
Communicates the product backlog and modifies it as needed to client demand
Collects and Elaborates user stories to define their goal and purpose towards product performance and efficiency.

## Slide 4: Scrum Master
The Scrum master:
Implements and delegates the scrum events across the team
Should be taking care of all team members, making sure that they have the equipment they need.
Uses team-builder methods to build a team that best first the project.

## Slide 5: Tester
Test Product and provides feedback to the developers.
Responsible for testing the validity of the product
Verifies the product meets the product requirements that are said are complete on the product backlog
Can assist with code management, and other development tasks in an agile environment.

## Slide 6: Development Team - Developer
Responsible for the development of the project and responsible for being able to code/program and equip the product with all the features needed to make the product complete.
Be able to work with the entire team to gap faults and completely debug existing errors, whether they are logical or syntax.
Works with Scrum master to communicate obstacles, milestones, objectives, and product backlog progression using different programming techniques such as pair-programming, extreme programming, etc.

## Slide 7: SDLC Agile Process
1st Phase – Concept : The Planning phase where the project is built within a scope. This is where the product’s features are decided with minimal recommendations to give room more additions later in the process.
2nd Phase – Inception : This where the Scrum master builds the development team and testers, that would compliment specific to the product that is being asked for from the client. This is where the client defines more into detail of what they would like to see.
3rd Phase – Iteration : This phase is very code intensive, where the design is worked on, back-end performance is attached with the front-end design. Most of the agile performance is staged on this phase, due to the flexibility of the developers during sprint times.
Source : The Agile Software Development Life Cycle | Wrike Agile Guide

## Slide 8: SDLC Agile Process Cont.
4th Phase – Release : In this phase, The QA engineers, testers, and developers gather together to make sure that product works how it should and that there is no bugs that display on the performance of the product, before it is surrendered to the client.
5th Phase – Maintenance : Once the product has been released to the client, a team is found and created to adopt and manage the logic and performance of the product that was created. They adopt the product and are required to know everything there is to know about the product, as they will be training and fixing bugs when needed.
6h Phase – Retirement : This only happens the product becomes obsolete, because of replacement, or becoming out dated, or unprofitable. Usually at this point, the developers will carry out, end of life tasks, such as deallocated memory on servers and such others. Once this is complete the product is no longer used.
Source : The Agile Software Development Life Cycle | Wrike Agile Guide

## Slide 9: Waterfall Approach
Adopting an agile model gave us the ability to move around the code, and change development features as we moved forward with the product, this wouldn’t of been possible using the waterfall methodology. For instance, when the client wanted to change their top 5 destinations to spa and wellness, there would be of been confusion because the development would have had to change code in the program that would of caused us weeks of delay due to bugs that were built off the foundation of the top 5 destinations code.

## Slide 10: Waterfall versus Agile Principals and Methods
Waterfall is a linear performance model, as agile is a more flexibility approach to go back into more basic phases of code and modify foundations of the product.
Agile is a more modular model, while waterfall is incremental. Agile methods would succeed is more advanced products and performance-based products, While waterfall methods would succeed in machine learning projects.
Agile allows for features to be changed around and moved. Overall, I would choose an agile model approach to any project or product 95% of the time. The only time I would prefer to use a waterfall approach is a data-management product.

## Slide 11: Sources
Wrike. The Agile Software Development Life Cycle
  The Agile Software Development Life Cycle | Wrike Agile Guide
Thomas H. (June 25 2022) Agile Vs Waterfall: Know the Difference Between Methodologies
  Agile Vs Waterfall: Know the Difference Between Methodologies (guru99.com)
Charles G. (2015) The Project Manager's Guide to Mastering Agile : Principles and Practices for an Adaptive Approach
  The Project Manager's Guide to Mastering Agile : Principles and Practices f...: EBSCOhost (snhu.edu)
  Thank you!